Project Name: SSFI Digital Transformation Platform

Version: 1.0

Status: Draft / Approved

Date: January 23, 2026

## 1. Executive Summary

The Skating Sports Federation of India (SSFI) requires a centralized, hierarchical web platform to digitize the management of skating sports across India. The system will manage the flow of data from the National level down to individual Skaters, facilitating secure registration, event management, fee collection, and certificate generation.

Key Constraint: The backend must be built upon the existing schema.sql database structure, extending it via migrations only where necessary to support new features.

## 2. User Roles & Hierarchy (Access Control)

The system is governed by a strict 5-Level Hierarchy. Users at a higher level have "View & Manage" access to all entities below them.

| Level | Role | Responsibilities | Key Capabilities |
| --- | --- | --- | --- |
| L1 | Global Admin (National) | Super User / SSFI HQ | View All Data, Set Fees, Manage Website CMS, Create National Events, Approve States. |
| L2 | State Secretary | State Association Head | Manage Districts within State, Create State Events, Approve Districts. |
| L3 | District Secretary | District Association Head | Manage Clubs within District, Create District Events, Approve Clubs. |
| L4 | Club Owner | Skating Club Manager | Register/Manage Students, Pay Club Affiliation Fees. |
| L5 | Student (Skater) | The End User | View Profile, Register for Events, Download Certificates. |

## 3. Functional Requirements

### 3.1 Authentication & Security Module

- Login System: Role-based login (Email/Phone + Password).

- Phone Verification: All "Base Person" accounts (Secretaries, Club Owners, Skaters) must verify their mobile number via OTP during registration.

- Renewal Lockout: Accounts have an expiry_date. Upon login, if current_date > expiry_date, the user is redirected to a "Renew Membership" payment gateway. Access is restricted until payment is successful.

### 3.2 Registration Module (The "Base Person" Profiles)

The system must capture specific data points as per the provided forms.

- Secretaries (State/District):

  - Data: Name, Gender, Email, Mobile, Aadhaar Number, Residential Address.

  - Documents: Identity Proof, Profile Photo.

  - Mapping: Must select their specific State (and District if applicable) from a dropdown.

- Students (Skaters):

  - Personal: Name, DOB (As per Aadhaar), Gender, Blood Group.

  - Family/School: Father's Name, School Name, Academic Board (State/CBSE/ICSE).

  - Nominee (Insurance): Nominee Name, Nominee Age, Relation (Father/Mother).

  - Coaching: Coach Name, Coach Mobile, Select Club.

  - Documents: Aadhaar Number, Aadhaar Card Scan, Profile Photo.

- Unique ID Generation (UID):

  - System must auto-generate a permanent ID for every entity.

  - Format Logic: SSFI-[STATE_CODE]-[DIST_CODE]-[CLUB_CODE]-[0001]

### 3.3 Event Management Module

- Event Creation Wizard:

  - Dates: Input Event Date, Registration Start Date, and Registration End Date.

  - Targeting: Select specific State or District dropdowns to restrict who can see/register for the event.

  - Fees: Set Entry Fee.

- Certificate Configuration:

  - Admin must input: Championship Title, Association Name, Reg Number, Venue.

  - Signatures: Admin must upload Secretary Signature and President Signature images for that specific event.

- Eligibility Engine:

  - A student from "Karnataka" cannot register for a "Tamil Nadu" State Event.

  - Age Calculation: System must read a global season_cut_off_date (e.g., 01-01-2025) to auto-calculate the skater's Age Category (U-10, U-14, etc.).

### 3.4 Dynamic Website (CMS)

The Global Admin requires a "No-Code" dashboard to manage the public frontend.

- Home Page: Add/Edit/Delete Hero Sliders (Image + Caption). Update "News Ticker" text.

- Content: Rich Text Editor for "About Us" and "Federation History."

- Gallery: Create Albums and upload bulk photos. Add YouTube video links.

- Sponsors: Upload Sponsor Logos and Website URLs.

### 3.5 Financial Module

- Fee Structure Control: Global Admin sets the "Base Fees" for everyone (e.g., State Affiliation = ₹10k, Student Reg = ₹500).

- Payment Gateway: Integration (Razorpay/Stripe) for Real-time payments.

- Split Logic (Optional Future Scope): If fees need to be split (e.g., ₹500 event fee -> ₹100 to National, ₹400 to State), the backend must support this ledger.

## 4. Database & Migration Strategy

Critical Requirement: The project is built on the legacy schema.sql.

- Constraint: Existing table names and core columns must not be changed.

- Migration Plan:

  - Create a migrations/ folder.

  - Script 001_add_auth_fields.sql: Add otp_verified, role, expiry_date to users.

  - Script 002_add_skater_details.sql: Add nominee_name, nominee_age, school_name, coach_name to students table.

  - Script 003_create_cms_tables.sql: Create new tables for sliders, gallery, sponsors (since these likely don't exist in the old schema).

## 5. Non-Functional Requirements

- Data Privacy: Aadhaar numbers and Phone numbers must be treated as PII (Personally Identifiable Information). Aadhaar Card images must be stored in a private S3/Storage bucket, accessible only via secure Signed URLs.

- Performance: The "Global Admin Dashboard" must load registration stats within 2 seconds, even with 50,000+ records.

- Scalability: The system must handle high traffic during the "Registration Window" (last 3 days before an event).

## 6. Development Roadmap (Phased Delivery)

- Phase 1: Foundation (Weeks 1-2)

  - Setup Database using schema.sql.

  - Run Migrations for new fields.

  - Build Authentication API (Login, OTP, Password Reset).

- Phase 2: Entity Management (Weeks 3-4)

  - Build "Secretary Registration" (State/Dist) and "Club Registration" flows.

  - Implement "Approval Workflow" (State approves Dist, Dist approves Club).

- Phase 3: Skater & Events (Weeks 5-7)

  - Build Student Registration Form (with new Nominee/School fields).

  - Build Event Creation Wizard & Certificate Config.

- Phase 4: CMS & Frontend (Weeks 8-9)

  - Build Public Website (Home, Gallery, About).

  - Integrate Payment Gateway.

- Phase 5: UAT & Launch (Week 10)

  - User Acceptance Testing with SSFI team.

  - Final Deployment.